🌤 Epic 1: WeatherDashboard v2 (Frontend)

Goal: Build a modular, high-performance React interface that visualizes weather, wind, and radar data from your unified backend, blending aesthetic excellence with purpose-driven craftsmanship.

Task 1: Port WeatherDashboard to React v2 Shell

Subtask 1.1 — Create Layout.js and Navbar.js reusable components

Summary:
Establish the visual and structural foundation of the application with shared layout and navigation components.

Detailed Work Description:
Start by creating a Layout.js that wraps the entire application with consistent header, footer, and content regions. The component should manage responsive breakpoints, applying a max-width and centered content layout. Next, implement Navbar.js using shadcn/ui or TailwindCSS, including navigation items for Dashboard, Results, and About. Use React Router v6’s <NavLink> for route-based highlighting. Add a mobile menu that toggles open using Framer Motion for a smooth, animated experience. Test the layout with placeholder pages to ensure consistent rendering across routes.

Faith Integration:
A good layout creates clarity—just as structure in life creates peace. This step reflects stewardship over design, serving others through usability and order. As you construct the framework, remember that creating beauty and clarity is a way to honor God’s own design and bring calm where there could be confusion.

Developer Resources:

- React Router Layout Tutorial

- shadcn/ui Navbar Example

- Tailwind Responsive Design Guide

Subtask 1.2 — Implement 3 primary pages: WeatherDashboard, Results, About

Summary:
Define and route the main pages, ensuring each page is modular and easily extendable.

Detailed Work Description:
Create three files under src/pages/: WeatherDashboard.js, Results.js, and About.js. Set up routing in App.js with <Route> components inside a <Routes> wrapper. For the WeatherDashboard, include placeholder sections for charts, station selectors, and summaries. The Results page will later integrate the roadmap summary tabs, while About can include a simple mission statement. Ensure lazy loading for each page to optimize performance, using React’s Suspense with fallback loaders.

Faith Integration:
Each page can represent a chapter in a larger testimony — one about creativity, stewardship, and knowledge. Building something organized and purposeful reflects a spirit of diligence and clarity that points others toward truth and order.

Developer Resources:

- React Router Routes Setup

- React Suspense Documentation

Subtask 1.3 — Add React Router for tab navigation

Summary:
Enable dynamic navigation through React Router to manage multiple views cleanly.

Detailed Work Description:
Install React Router via npm install react-router-dom. Configure your App.js or Layout.js with <BrowserRouter> and <Routes>. Define routes for each major view, and use <NavLink> to toggle active tab states. For performance, add lazy imports using React.lazy(). Test navigation for both desktop and mobile to ensure responsiveness.

Faith Integration:
Navigation is a metaphor for guidance. Just as we depend on God’s direction to move between seasons in life, your app depends on clear pathways to shift between views. Strive for smoothness, simplicity, and clarity — reflecting purpose in every transition.

Developer Resources:

- React Router Documentation

- YouTube: React Router v6 Full Tutorial by Web Dev Simplified

Subtask 1.4 — Integrate Axios base URL via .env

Summary:
Connect frontend to backend through environment-based configuration.

Detailed Work Description:
Install Axios (npm install axios) and create a service file, apiClient.js, that exports a preconfigured instance:

import axios from 'axios';

export default axios.create({

baseURL: process.env.REACT_APP_API_BASE_URL,

});

Store REACT_APP_API_BASE_URL in .env files for each environment (development, staging, production). Ensure this matches your Render backend URL. Handle API errors with interceptors that log or alert the user when the backend is unavailable.

Faith Integration:
This represents trust and dependence — a connection between your creation and its source. Just as prayer connects you to divine power, environment connections bind your frontend to its data source. Building stable integrations honors God through reliability and consistency.

Developer Resources:

- Axios Docs

- Vercel Environment Variables Guide

Subtask 1.5 — Add responsive CSS grid layout

Summary:
Create a responsive, adaptive design system using CSS grid and TailwindCSS.

Detailed Work Description:
Set up a responsive grid to handle multiple screen sizes gracefully. Use Tailwind’s grid utilities for column spacing and responsiveness:

<div className="grid grid-cols-1 md:grid-cols-2 xl:grid-cols-3 gap-4 p-4">

Implement dynamic card resizing for widgets (charts, summaries, and controls). Test on Chrome DevTools for mobile, tablet, and desktop breakpoints. Use CSS variables for theming and maintain a minimalistic color palette (preferably sky, slate, and indigo tones).

Faith Integration:
A responsive design mirrors the idea of flexibility and grace under pressure — adapting to what’s around you while keeping integrity. Build the layout so it can serve any user gracefully, echoing the inclusiveness of Christ’s design for all people.

Developer Resources:

- TailwindCSS Grid Layout

- CSS Tricks: Responsive Grid Patterns

Subtask 1.6 — Test build on Vercel with .env.production

Summary:
Deploy and validate that environment-based settings function correctly in production.

Detailed Work Description:
Set up your GitHub repository with Vercel and link it to the project. In Vercel’s dashboard, add environment variables for your API base URL, keys, and production flags. Deploy your React app and verify that API calls succeed. Test routes, responsiveness, and performance via Lighthouse. Fix any CORS or 404 issues that arise during deployment.

Faith Integration:
Testing is an act of faith — trusting that your preparation yields fruit. As you deploy, remember the principle from Proverbs 21:5: “The plans of the diligent lead surely to abundance.” Excellence in small verifications honors God by reflecting intentional care.

Developer Resources:

- Vercel Deployment Guide for React

- Google Lighthouse Performance Audit

Task 2: Time-Series Wind Chart with Directional Arrows

Subtask 2.1 — Fetch /api/graph_data?metric=wind_speed_avg

Summary:
Connect to the API endpoint that provides time-series wind data.

Detailed Work Description:
Use Axios to fetch from /api/graph_data?metric=wind_speed_avg&station_id={id}. Store the response in a React state hook or Redux slice. Verify data shape—timestamps should be ISO-formatted, and wind speeds numeric. Write fallback logic to handle empty or delayed responses.

Faith Integration:
Data integrity and faith share a foundation of trust. As you confirm your data flows consistently, remember Proverbs 16:3: “Commit your work to the Lord, and your plans will be established.”

Developer Resources:

- Axios Async Data Fetching Tutorial

- MDN: Promise.all for Multiple API Calls

🌤 Epic 1: WeatherDashboard v2 (Frontend) — Continued

Task 2: Time-Series Wind Chart with Directional Arrows

Subtask 2.2 — Build reusable <WindLineChart /> component (Recharts or D3)

Summary:
Create a composable chart component that renders wind speed over time.

Detailed Work Description:
Implement <WindLineChart data={...} metric="wind_speed_avg" /> using Recharts (LineChart, Line, XAxis, YAxis, Tooltip, Brush). Normalize timestamps to JS Date and throttle renders with useMemo. Add props for metric, height, and colorScale. Implement graceful empty/loading states and a Brush to zoom. Expose callbacks like onRangeChange(start, end) to synchronize other UI elements (e.g., roses).
For D3, isolate scales (d3.scaleTime, d3.scaleLinear) and path generation (d3.line). Encapsulate resize with a ResizeObserver.

Faith Integration:
Clarity is loving your user. By making the chart reusable and predictable, you reflect steadiness and service — “Whatever you do, work at it with all your heart…” (Col. 3:23).

Developer Resources:

- Recharts LineChart: https://recharts.org/en-US/examples/SimpleLineChart

- D3 Line Charts: https://observablehq.com/@d3/line-chart

Subtask 2.3 — Overlay directional arrows (rotation by degrees)

Summary:
Show wind direction as small arrow glyphs anchored to time points.

Detailed Work Description:
Add a secondary “glyph” layer. For each sample, draw a tiny SVG arrow (triangle or chevron) rotated by wind_dir_deg (0–360). Use a color ramp (e.g., speed → Viridis or Tailwind classes) and size scale to indicate gust. Decimate points at high density (every Nth) to keep performance. Provide a legend: color = speed, rotation = direction. Allow toggling glyphs for readability.

Faith Integration:
Direction matters. Visualizing a trustworthy path (direction + magnitude) mirrors the way we communicate guidance with humility and precision.

Developer Resources:

- SVG transforms: https://developer.mozilla.org/en-US/docs/Web/SVG/Attribute/transform

- Recharts custom dot/content: https://recharts.org/en-US/api/Line

Subtask 2.4 — Toggle “sustained vs. gust” and unit switching

Summary:
Add UI toggles for wind_speed_avg vs wind_gust_max and for units (m/s, kt, mph).

Detailed Work Description:
Implement a segmented control (shadcn/ui ToggleGroup) to pick metric; recompute y-axis domain and legend. For units, create a conversion utility and persist preference in localStorage. Ensure tooltip and y-axis labels respect unit selection. Update query params so sharing a link preserves the current view.

Faith Integration:
Small decisions shape experience. Thoughtful toggles honor your users by meeting them where they are.

Developer Resources:

- shadcn/ui Toggle: https://ui.shadcn.com/docs/components/toggle

- Unit conversions: WMO Beaufort & units overview https://community.wmo.int/

Subtask 2.5 — Rich tooltip with station/time/dir/speed details

Summary:
Design a contextual tooltip that reveals key metadata.

Detailed Work Description:
Implement a custom <TooltipContent> that shows ISO time (local + UTC), station name/ID, sustained/gust, direction (deg + cardinal), and QC flags if present. Include keyboard accessibility (focusable points) and “pin” mode for comparison. Add copy-to-clipboard for the timestamp.

Faith Integration:
Truth with context reduces confusion. Adding meaningful details is a form of care, not clutter.

Developer Resources:

- Recharts custom tooltip: https://recharts.org/en-US/api/Tooltip

- Time zones (date-fns-tz): https://github.com/marnusw/date-fns-tz

Subtask 2.6 — Validate against hourly API (golden sample & visual tests)

Summary:
Ensure the line + arrows faithfully mirror /api/graph_data.

Detailed Work Description:
Create a fixed “golden” dataset file and a Storybook story that renders the chart in multiple states (dense/sparse, missing values). Compare scales/labels with screenshots (Chromatic or Storybook test runner). Verify no overlaps at wrap boundaries and that toggling units does not shift data.

Faith Integration:
Verification is diligence made visible. Faithfulness in small checks cultivates trust in the larger system.

Developer Resources:

- Storybook for React: https://storybook.js.org/

- Visual regression (Chromatic): https://www.chromatic.com/

Task 3: 24-Clock Wind-Rose Small Multiples

Subtask 3.1 — Design <WindRose /> component (bins & radius scaling)

Summary:
Create a polar histogram component that bins direction and scales radius by frequency.

Detailed Work Description:
Implement binSize = 10° (36 bins). Precompute counts and (optionally) median speed per bin. Draw sectors with d3.arc or SVG paths, centered at bin mid-angle. Use radius = sqrt(freq) for perceptual linearity. Expose props for bins, radiusMax, colorBy (mean speed or category). Include a compact legend.

Faith Integration:
Well-proportioned visuals reflect order and honesty, echoing God’s delight in “scales” that are just (Prov. 11:1).

Developer Resources:

- D3 Arc: https://github.com/d3/d3-shape#arcs

- Rose diagrams reference: https://en.wikipedia.org/wiki/Wind_rose

Subtask 3.2 — Grid of 24 roses (00–23h) with shared legends

Summary:
Render a matrix of hourly roses to reveal diurnal patterns.

Detailed Work Description:
Create <WindRoseGrid dataByHour={{0:[…],1:[…]}} /> that maps 24 hours into a responsive grid. Share scales to ease comparison; fix radiusMax across all cells. Add hour labels, hover to enlarge a cell (Framer Motion), and an export button to download the grid as PNG/SVG.

Faith Integration:
Patterns over time reveal deeper truth — building for comparison lets the data “speak” clearly.

Developer Resources:

- CSS Grid for dashboards: https://css-tricks.com/snippets/css/complete-guide-grid/

- Export SVG → PNG in browser: https://github.com/exupero/saveSvgAsPng

Subtask 3.3 — Compute frequency per bin; handle missing & calm winds

Summary:
Robust binning logic with edge cases and wrap-around.

Detailed Work Description:
Normalize directions into [0,360). Treat calm winds (speed < threshold) as a separate “calm” bin or add to nearest bin with low weight. Ensure 359.9° falls into the last bin and wraps to 0° correctly. Provide a validation function: sum(bins) === N. Unit test binning with fixtures.

Faith Integration:
Edge cases are people too — caring for the “small percentages” is part of integrity.

Developer Resources:

- Circular stats basics: https://en.wikipedia.org/wiki/Circular_statistics

- Jest/RTL (if testing bin logic in JS): https://testing-library.com/docs/react-testing-library/intro/

Subtask 3.4 — Color by median speed; build legend & thresholds

Summary:
Encode intensity with color while radius encodes frequency.

Detailed Work Description:
For each bin, compute median (or mean) speed and map to a color ramp. Provide a legend with labeled thresholds (e.g., 0–5, 5–10, 10–15 m/s). Allow ramp switching (categorical vs. continuous). Persist user choice in localStorage.

Faith Integration:
Communicating intensity truthfully honors your user; clarity is a kindness.

Developer Resources:

- Color ramps (d3-scale-chromatic): https://github.com/d3/d3-scale-chromatic

- Accessibility contrast: https://www.w3.org/WAI/test-evaluate/

Subtask 3.5 — Validate wrap-around & bin sums (QA hooks)

Summary:
Add automatic QA: bins sum to total samples; 0/360° boundaries correct.

Detailed Work Description:
Expose validateRose(data) that returns {ok, sum, expected, notes}. Log warnings when abs(sum-expected)>0 or wrap bins mismatch. Render a small QA badge near the grid when validation fails. Capture QA metrics in /api/status as part of health.

Faith Integration:
“Let your ‘Yes’ be ‘Yes’…” (Matt. 5:37). QA is keeping your yes — making sure totals truly total.

Developer Resources:

- Client logging best practices: https://developer.mozilla.org/en-US/docs/Web/API/console

Subtask 3.6 — Integrate into “Wind Analysis” section

Summary:
Wire chart + roses into a cohesive, navigable panel.

Detailed Work Description:
Create a “Wind Analysis” tab/section with two panels: time-series (top) and 24-rose grid (bottom). Synchronize time range selection so roses reflect the brushed interval. Provide an “Export” area with CSV + PNG buttons. Track usage with a lightweight analytics event (client-side only).

Faith Integration:
Integration turns parts into purpose. You’re building tools that serve people — that’s love in practice.

Developer Resources:

- React context/state patterns: https://react.dev/learn/scaling-up-with-reducer-and-context

- FileSaver for downloads: https://github.com/eligrey/FileSaver.js/

Task 4: MRMS Radar Overlay (NW + Hawaii)

Subtask 4.1 — Evaluate MRMS sources & tiling strategy

Summary:
Decide how to fetch and tile MRMS data for web display.

Detailed Work Description:
Identify MRMS composite reflectivity products and cadence. Options: (1) Use a ready tile service (fastest), (2) host a small proxy that fetches MRMS files (GRIB2/NetCDF), converts to Cloud-Optimized GeoTIFF (COG), and serves tiles via TileServer GL or titiler. Start with an existing tile endpoint for prototyping; move to your proxy later for reliability and cost control.

Faith Integration:
Wise foundations save rework. Prudence is spiritual as well as technical.

Developer Resources:

- MRMS overview (NOAA): https://www.nssl.noaa.gov/projects/mrms/

- COG & titiler: https://developmentseed.org/titiler/

Subtask 4.2 — Build Leaflet/MapLibre base map (NW + HI)

Summary:
Create a performant map container with region presets.

Detailed Work Description:
Use MapLibre GL or Leaflet. Initialize two “region modes”: Pacific NW and Hawaii. Provide UI buttons to jump extents. Add a scale bar, attribution, and a minimal basemap (e.g., OpenMapTiles). Ensure WebGL context checks and memory cleanup on unmount.

Faith Integration:
Place matters. Zooming to where users live and work is a form of hospitality.

Developer Resources:

- MapLibre GL JS: https://maplibre.org/maplibre-gl-js-docs/api/

- Leaflet Quickstart: https://leafletjs.com/examples/quick-start/

Subtask 4.3 — Overlay radar tiles with opacity & timestamp

Summary:
Add the MRMS layer and controls for opacity/time.

Detailed Work Description:
Create a layer toggle and opacity slider (0–100%). Overlay the MRMS time label and show “as-of” time (UTC/local). Poll for new tiles at a conservative interval (e.g., 10–15 min). Cache last successful timestamp and degrade gracefully when tiles are stale.

Faith Integration:
Transparency and timing help users trust what they see — honesty is love in UI form.

Developer Resources:

- Leaflet tile layers: https://leafletjs.com/reference.html#tilelayer

- MapLibre raster source/layer: https://maplibre.org/maplibre-style-spec/sources/#raster

Subtask 4.4 — Stations & icons layer (buoy/airport/PWS)

Summary:
Render station points with type-specific symbols and mini popovers.

Detailed Work Description:
Load stations (PWS, NDBC, airport) as a GeoJSON layer. Use distinct icons: buoy, plane, house. Cluster at low zooms; expand at higher zooms. On hover/click, show live metrics (temp, wind, precip) with timestamp freshness badges. Filter by station type.

Faith Integration:
Every “point” is a person’s context somewhere. Present it honorably — accurate, humble, useful.

Developer Resources:

- Leaflet markers & clustering: https://github.com/Leaflet/Leaflet.markercluster

- MapLibre expressions for styling: https://maplibre.org/maplibre-style-spec/expressions/

Subtask 4.5 — Performance tuning (throttle, decimate, cache)

Summary:
Keep the map smooth on mid-range hardware.

Detailed Work Description:
Throttle pan/zoom handlers; debounce layer refresh. Decimate station points (view-dependent) and collapse overlapping labels. Use requestAnimationFrame for layer updates. Cache station GeoJSON in memory with ETag validation. Measure FPS and memory; aim for >45 FPS during interactions.

Faith Integration:
Restraint is wisdom — render only what blesses the user in the moment.

Developer Resources:

- Web perf patterns: https://web.dev/learn/performance/

- rAF usage: https://developer.mozilla.org/en-US/docs/Web/API/window/requestAnimationFrame

Subtask 4.6 — Legend, units, and accessibility

Summary:
Explain what the colors/values mean and ensure accessibility.

Detailed Work Description:
Create a collapsible legend for dBZ colors and unit conversions. Provide keyboard navigation for layer toggles and ARIA labels. Ensure adequate color contrast and add a “color-blind friendly” palette option. Localize labels (future-ready).

Faith Integration:
Accessibility is neighbor-love in product design. Designing for many is a faithful practice.

Developer Resources:

- a11y checklist: https://www.a11yproject.com/checklist/

- Color palettes: https://colorbrewer2.org/

Task 5: Results Page (3-Tab Roadmap Display)

Subtask 5.1 — Implement tabs: Eng/Infra, Analytics/Arch, AI/ML

Summary:
Create a tabbed interface that mirrors your three roadmaps.

Detailed Work Description:
Use shadcn/ui Tabs with routes like /results?tab=engineering. Load tab content lazily from JSON (generated by backend or committed file). Display status badges (Todo/In-Progress/Done) and progress bars per task group.

Faith Integration:
Testimony and transparency. Publishing your progress invites accountability and gives glory to God for growth.

Developer Resources:

- shadcn/ui Tabs: https://ui.shadcn.com/docs/components/tabs

- URLSearchParams for tabs: https://developer.mozilla.org/en-US/docs/Web/API/URLSearchParams

Subtask 5.2 — Bind to a live JSON “status” document

Summary:
Drive the Results page from data, not hardcoded content.

Detailed Work Description:
Define a /api/results_status that returns an object with epics → tasks → subtasks (with completion flags, links, dates). On the frontend, fetch and render dynamically with memoization. Provide a manual refresh and auto-refresh interval (e.g., 10 min). Fall back to a static JSON file if the API is offline.

Faith Integration:
Living status encourages honest reporting — a habit of truth-telling.

Developer Resources:

- SWR or React Query for fetch/cache: https://tanstack.com/query/latest

- JSON schema basics: https://json-schema.org/learn/getting-started-step-by-step.html

Subtask 5.3 — Screenshots & proofs (image/file gallery)

Summary:
Attach evidence of progress (charts, maps, PR links).

Detailed Work Description:
Build a light gallery component that displays PNG/SVG screenshots and links to PRs, demo URLs, and notebooks. Allow drag-drop upload (local only) with metadata captured to the status JSON. Provide filters (Epic/Task), and a “story” view to walk stakeholders through milestones.

Faith Integration:
“Write the vision; make it plain…” (Hab. 2:2). Visual proof builds communal trust.

Developer Resources:

- Lightbox galleries: https://photoswipe.com/

- File metadata & previews: https://developer.mozilla.org/en-US/docs/Web/API/File

Subtask 5.4 — Auto-summary from Jira (read-only)

Summary:
Pull Jira stats to show progress per roadmap area.

Detailed Work Description:
Call your Jira mini-client endpoint (server-side or via Next API proxy) to fetch counts: open/in-progress/done per label (frontend/backend/validation). Render a small health panel with links to KAN filters. Cache results for 5–10 minutes.

Faith Integration:
Let your “work speak.” Numbers are not pride; they are stewardship when used humbly.

Developer Resources:

- Jira search POST /rest/api/3/search: https://developer.atlassian.com/cloud/jira/platform/rest/v3/

- Caching strategies: https://web.dev/stale-while-revalidate/

Subtask 5.5 — Deploy to glasierdata.com/results & validate

Summary:
Ship the Results page and verify data, links, and performance.

Detailed Work Description:
Add a route and nav link, configure Vercel preview → production promotion. Verify Lighthouse, accessibility, and interaction latency. Validate all external links (Jira, demos) and status JSON shape. Create a “last updated” timestamp with timezone.

Faith Integration:
Shipping done well is an act of service. “Plans of the diligent…” (Prov. 21:5) — excellence in delivery honors God and your users.

Developer Resources:

- Vercel routing & previews: https://vercel.com/docs/deployments/preview-deployments

- Link checking: https://github.com/stevenvachon/broken-link-checker

⚙️ Epic 2: API & ETL v2 (Backend)

Task 1: Flask App Factory + Blueprints

Subtask 1.1 — Restructure Flask with create_app() and Blueprints

Summary:
Refactor into an app factory and modular blueprints for maintainability and testability.

Detailed Work:
Create app/__init__.py exporting create_app(config_name) that initializes logging, CORS, DB, and registers blueprints: api.summary, api.graph, api.status. Move route functions into app/api/summary.py, etc. Use application configs (dev/prod/test) with environment overrides. Ensure extensions (SQLAlchemy, Marshmallow) are initialized without causing circular imports.
Add a wsgi.py that calls create_app() for Gunicorn. This unlocks clean unit tests by constructing an isolated app per test with a temporary DB.

Faith Integration:
Order is loving your future self and teammates. Thoughtful structure reflects “doing all things decently and in order” (1 Cor. 14:40).

Resources:

- Flask App Factory: https://flask.palletsprojects.com/en/latest/patterns/appfactories/

- Blueprints: https://flask.palletsprojects.com/en/latest/blueprints/

Subtask 1.2 — Define /api/summary_data, /api/graph_data, /api/status

Summary:
Stabilize the public API surface with consistent shapes and metadata.

Detailed Work:
Implement handlers that accept station_id, period, granularity, metric. Validate inputs (pydantic/marshmallow). Return JSON with keys: granularity, units, station, window, and data. For summary_data, compute min/max/mean; for graph_data, return time series; for status, include last_etl_run, last_obs_ts, and simple health flags. Provide Cache-Control headers and optional ETag to reduce load.

Faith Integration:
Clear communication builds trust. Integrity in your API mirrors integrity in speech (Matt. 5:37).

Resources:

- Flask Response Patterns: https://flask.palletsprojects.com/en/latest/quickstart/

- Marshmallow Schemas: https://marshmallow.readthedocs.io/

Subtask 1.3 — CORS for Vercel + security headers

Summary:
Enable frontend access safely.

Detailed Work:
Install flask-cors and allow origins from your Vercel domains. Set Access-Control-Allow-Credentials only when needed. Add security headers (HSTS behind TLS, X-Content-Type-Options: nosniff, Referrer-Policy). In dev, allow localhost:*. Verify preflight requests for GET/POST endpoints.

Faith Integration:
Healthy boundaries protect relationships; security headers protect users.

Resources:

- flask-cors: https://flask-cors.readthedocs.io/

- OWASP Secure Headers: https://owasp.org/www-project-secure-headers/

Subtask 1.4 — Logging & error handling middleware

Summary:
Centralize logs and graceful errors.

Detailed Work:
Add a before_request/after_request logger (path, status, latency, user-agent). Configure Python logging with JSON format (timestamp, level, message, fields). Create error handlers for 400/404/422/500 returning structured JSON with error, detail, and request_id. Wire request IDs via X-Request-ID middleware.

Faith Integration:
Owning errors with clarity is humility in practice.

Resources:

- Flask Error Handlers: https://flask.palletsprojects.com/en/latest/errorhandling/

- Structlog or JSON logging: https://www.structlog.org/

Subtask 1.5 — Pytest HTTP tests for endpoints

Summary:
Prove endpoints work and remain stable.

Detailed Work:
Write tests using pytest + pytest-flask/httpx against an app built by create_app('test'). Seed a temporary SQLite or Postgres schema with fixtures. Test success and failure paths (bad station, invalid period, missing params). Add snapshot tests for response shapes.

Faith Integration:
“Test everything; hold fast what is good” (1 Thess. 5:21).

Resources:

- pytest: https://docs.pytest.org/

- httpx: https://www.python-httpx.org/

Task 2: Database Models + Alembic Migrations

Subtask 2.1 — Define ORM models and enums

Summary:
Codify Stations, Observations, Aggregates in SQLAlchemy.

Detailed Work:
Create models: Station(id, type, name, lat, lon, source), Observation(station_id, ts, metric fields), AggregateHourly, AggregateDaily. Use composite PKs (station_id, ts) for aggregates. Add enums for station type (PWS/NDBC/AIRPORT). Validate units at the edge.

Faith Integration:
Truth in data types prevents future harm—“accurate weights and measures.”

Resources:

- SQLAlchemy ORM: https://docs.sqlalchemy.org/

- Postgres types & indexes: https://www.postgresql.org/docs/

Subtask 2.2 — Alembic migrations & autogenerate

Summary:
Migrate safely across environments.

Detailed Work:
Initialize Alembic, configure target metadata, create initial migration. Add naming conventions for constraints. Enforce non-null where appropriate. Test upgrade/downgrade on a staging DB. Lock down privileges for production user.

Faith Integration:
Steady steps prevent stumbles; migrations are careful steps.

Resources:

- Alembic: https://alembic.sqlalchemy.org/

- Naming conventions: https://docs.sqlalchemy.org/en/20/core/constraints.html

Subtask 2.3 — Index strategy for time-series

Summary:
Make queries fast at scale.

Detailed Work:
Create indexes on (station_id, ts) and per frequently filtered metrics if needed. Consider partial indexes for non-null fields. Benchmark EXPLAIN ANALYZE for hot paths (last 72h hourly; last 365d daily). Add covering indexes if it reduces random I/O.

Faith Integration:
Wisdom is using just enough, not too much—optimize with restraint.

Resources:

- Postgres performance: https://use-the-index-luke.com/

- EXPLAIN: https://www.postgresql.org/docs/current/using-explain.html

Subtask 2.4 — Schema ↔ API contract alignment

Summary:
Ensure DB fields map cleanly to API.

Detailed Work:
Create a mapping table or view that provides API-shaped columns (unit labels, human names). Backfill tests that assert the API always returns granularity, units, and station metadata. Add DB constraints to prevent impossible values (e.g., negative humidity).

Faith Integration:
Consistency is kindness to consumers of your work.

Resources:

- Database constraints: https://www.postgresql.org/docs/current/ddl-constraints.html

Subtask 2.5 — Query tests (hourly/daily windows)

Summary:
Prove correctness and latency.

Detailed Work:
Write micro-benchmarks for typical windows and confirm <200ms p95 on realistic data volume. Add CI checks that alert when regression >20%. Cache hot queries at the app layer as needed.

Faith Integration:
Performance is respect for your users’ time.

Resources:

- pytest-benchmark: https://pytest-benchmark.readthedocs.io/

Task 3: ETL Package (Bronze → Silver → Gold)

Subtask 3.1 — Package layout & entry points

Summary:
Create /etl with clear stages and CLI.

Detailed Work:
Organize as etl/bronze_fetch.py, etl/silver_clean.py, etl/gold_aggregate.py. Build a cli.py with commands: fetch, clean, aggregate, run-all. Use argparse for time windows and stations. Persist raw payloads with source timestamps for audits.

Faith Integration:
Small faithful steps become trustworthy pipelines.

Resources:

- Python packaging: https://packaging.python.org/

- Argparse: https://docs.python.org/3/library/argparse.html

Subtask 3.2 — Idempotent fetch & dedup keys

Summary:
Avoid duplicates and race issues.

Detailed Work:
Derive a stable natural key per observation (station_id + ts + source). Use UPSERT (ON CONFLICT) in Postgres. Log the source batch ID and checksum to detect replays. Make the fetch step resumable for network failures.

Faith Integration:
Idempotence is “let your yes be yes” in code.

Resources:

- Postgres UPSERT: https://www.postgresql.org/docs/current/sql-insert.html#SQL-ON-CONFLICT

Subtask 3.3 — Cleaning & normalization (Silver)

Summary:
Standardize units and fields.

Detailed Work:
Convert units to canonical (e.g., wind m/s, temp °C). Normalize field names to snake_case; coerce types; clamp impossible values; drop NaN-heavy rows. Add per-source validation (NDBC vs Airport vs PWS). Emit QA stats after each run.

Faith Integration:
Truthful, consistent data honors downstream consumers.

Resources:

- Pandas cleaning: https://pandas.pydata.org/docs/

- Great Expectations (optional): https://greatexpectations.io/

Subtask 3.4 — Aggregations (Gold)

Summary:
Compute hourly/daily aggregates.

Detailed Work:
Group by (station_id, hour) to compute mean, min, max, gust max, and derived metrics (dew point, heat index). For daily, aggregate from hourly, not raw. Store into aggregate tables with UPSERT. Add unit tests for edge windows (DST, leap day).

Faith Integration:
Build on solid layers; daily truth comes from hourly faithfulness.

Resources:

- Pandas resample/groupby: https://pandas.pydata.org/docs/reference/api/pandas.DataFrame.resample.html

Subtask 3.5 — ETL logging table & run audit

Summary:
Record each run’s lineage.

Detailed Work:
Create etl_run(id, stage, started_at, ended_at, rows_in, rows_out, errors, status). Emit one row per stage. Tie errors to file names/batch IDs. Expose last run via /api/status.

Faith Integration:
Accountability builds trust.

Resources:

- Structured logging: https://docs.python.org/3/library/logging.html

Subtask 3.6 — Incremental / delta runs

Summary:
Only process what’s new.

Detailed Work:
Track last_obs_ts per station and only fetch newer data or the last N hours for safety. Provide a --since CLI param. Handle clock skew by overlapping a small margin (e.g., 15 min) with deduplication.

Faith Integration:
Work efficiently; steward compute and time.

Resources:

- Designing idempotent jobs: (Martin Fowler) https://martinfowler.com/articles/patterns-of-distributed-systems/idempotent-receiver.html

Task 4: Data Quality + Caching

Subtask 4.1 — Lightweight validation checks

Summary:
Programmatic guardrails.

Detailed Work:
Implement validators: bounds (temp, wind, humidity), monotonic timestamps, duplicate detection, station whitelist. Log violations; optionally quarantine bad rows. Summarize counts per run.

Faith Integration:
Guardrails are love in advance.

Resources:

- Data validation patterns: https://greatexpectations.io/blog

Subtask 4.2 — Response caching (Redis or in-proc)

Summary:
Accelerate hot endpoints.

Detailed Work:
Layer a simple cache keyed by (endpoint, station_id, period, metric). Use Redis in production, in-memory for dev. Add Cache-Control headers to allow cautious client caching. Invalidate cache on successful ETL write for affected keys.

Faith Integration:
Reduce waste; serve quickly—hospitality in performance.

Resources:

- Flask-Caching: https://flask-caching.readthedocs.io/

- Redis: https://redis.io/docs/

Subtask 4.3 — Auto-expire on ETL completion

Summary:
Coherent data after refresh.

Detailed Work:
Make ETL emit an event or call an internal admin endpoint to purge caches for updated stations/time windows. Keep a safety TTL to avoid stale data.

Faith Integration:
Fresh bread daily; give users the freshest truth you have.

Resources:

- Cache invalidation strategies: https://web.dev/stale-while-revalidate/

Subtask 4.4 — /api/cache_status & metrics

Summary:
Observability for cache layer.

Detailed Work:
Expose basic cache stats (hit ratio, keys, memory). Protect with simple auth in prod. Add logging for evictions and misses. Use this to tune TTLs.

Faith Integration:
Transparency serves trust.

Resources:

- Prometheus basics (optional): https://prometheus.io/docs/introduction/overview/

Task 5: Render Deployment

Subtask 5.1 — Procfile & Gunicorn

Summary:
Production server configuration.

Detailed Work:
Add a Procfile (web: gunicorn wsgi:app --workers 2 --threads 4 --timeout 60). Validate that wsgi.py imports create_app and sets app. Verify logs and zero-downtime restarts.

Faith Integration:
Reliable serving is faithful service.

Resources:

- Gunicorn: https://docs.gunicorn.org/

- Render Python: https://render.com/docs/deploy-flask

Subtask 5.2 — Environment variables & secrets

Summary:
Secure configuration on Render.

Detailed Work:
Set DB URL, API keys, allowed origins. Rotate tokens regularly. Ensure .env never committed. Create staging and production services with separate envs.

Faith Integration:
Stewardship of secrets honors users’ trust.

Resources:

- Twelve-Factor Config: https://12factor.net/config

Subtask 5.3 — Healthcheck & readiness

Summary:
Detect failures early.

Detailed Work:
Add /healthz (quick OK) and /readyz (checks DB connectivity, cache, migrations). Configure Render health check path. Alert on repeated failures.

Faith Integration:
“Be watchful” (1 Pet. 5:8)—readiness is vigilance.

Resources:

- Health checks: https://microservices.io/patterns/observability/health-check-api.html

Subtask 5.4 — ETL Cron (every ~3h)

Summary:
Automate ingestion.

Detailed Work:
Use Render Cron Jobs to run python -m etl.cli run-all --since=3h. Capture logs. Alert if exit code non-zero. Stagger cron to avoid clashes with deployments.

Faith Integration:
Faithfulness in cadence produces dependable outcomes.

Resources:

- Render Cron: https://render.com/docs/cron-jobs

Subtask 5.5 — Observability on Render

Summary:
Surface logs and performance.

Detailed Work:
Enable log streams, set retention. Add structured fields (request_id, station_id). Track p95 latencies and error rates at endpoint level. Review monthly and tune.

Faith Integration:
Examine your ways (Lam. 3:40); improve in truth.

Resources:

- Logging best practices: https://12factor.net/logs

🧪 Epic 3: Reliability & Validation

Task 1: Transform Unit Tests (Calculator Functions)

Subtask 1.1 — Mean/sum/max/OLS slope tests

Summary:
Prove basic metrics are correct.

Detailed Work:
Create tests/etl/test_calculators.py with seeded fixtures for tiny arrays. Assert exact outputs and edge behavior (single sample, empty arrays → None). For OLS slope, verify on synthetic linear data and noisy data within tolerance.

Faith Integration:
Small truths guard big truths.

Resources:

- NumPy polyfit: https://numpy.org/doc/stable/reference/generated/numpy.polyfit.html

Subtask 1.2 — Fixtures & edge cases

Summary:
Reproducible inputs.

Detailed Work:
Store JSON/CSV fixtures in tests/data/. Include NaNs, negative spikes, and duplicates. Build helper load_fixture(name) to reuse. Document what each fixture intends to catch.

Faith Integration:
Prepare well; testing honors future reliability.

Resources:

- Pytest fixtures: https://docs.pytest.org/en/latest/how-to/fixtures.html

Subtask 1.3 — Coverage for DST/leap/UTC offsets

Summary:
Time math is hard—test it.

Detailed Work:
Add cases that cross DST transitions and Feb 29. Verify resample windows and label alignment. Ensure all timestamp outputs are UTC in API, with local_time derived only for display.

Faith Integration:
Truth in timekeeping respects users in all places.

Resources:

- dateutil & pytz: https://dateutil.readthedocs.io/

Task 2: API Contract Tests

Subtask 2.1 — JSON schema validations

Summary:
Guarantee response shapes.

Detailed Work:
Define JSON Schemas for /api/summary_data, /api/graph_data, /api/status. Validate required keys: granularity, units, station. Test failures for invalid parameters and ensure error payloads are structured (error, detail).

Faith Integration:
Contracts keep promises explicit.

Resources:

- jsonschema: https://python-jsonschema.readthedocs.io/

Subtask 2.2 — Field names & unit presence

Summary:
No silent renames.

Detailed Work:
Write tests that diff actual keys vs expected. Fail if any field appears/disappears without schema bump. Ensure units present for every numeric metric; add unit map in code.

Faith Integration:
Let your “Yes” be “Yes.”

Resources:

- API versioning basics: https://martinfowler.com/articles/consumerDrivenContracts.html

Subtask 2.3 — Performance contract (p95 latency)

Summary:
APIs must be not only correct but quick.

Detailed Work:
Add a benchmark suite that hits typical endpoints with realistic payloads and asserts p95 < target (e.g., 250ms). If exceeded, print query plans and hints for tuning.

Faith Integration:
Serve promptly—respect the user’s time.

Resources:

- Locust (optional): https://locust.io/

Task 3: Golden-Station Snapshots + CI Diff

Subtask 3.1 — Choose 2 PWS + 1 NDBC

Summary:
Pick stable baselines.

Detailed Work:
Select stations with consistent uptime. Freeze known ranges (e.g., last full week). Save API outputs (summary + graph) as golden/*.json. Annotate chosen stations and reasons.

Faith Integration:
Witnesses establish truth (Deut. 19:15); golden sets are your witnesses.

Resources:

- Data versioning ideas: https://dvc.org/

Subtask 3.2 — CI job to diff outputs

Summary:
Catch regressions immediately.

Detailed Work:
GitHub Actions workflow runs API against current code and diffs vs golden with tolerances (e.g., ±0.5% on aggregations). Fail the build with a readable diff. Allow a “refresh goldens” command when intended.

Faith Integration:
Accountability builds excellence.

Resources:

- GitHub Actions: https://docs.github.com/actions

- DeepDiff: https://zepworks.com/deepdiff/

Subtask 3.3 — Tolerance & drift notes

Summary:
Document acceptable change.

Detailed Work:
Write README on how to interpret diffs, when to refresh, and how to investigate surprising changes. Maintain a changelog of golden updates.

Faith Integration:
Clarity prevents strife (Prov. 12:18—wise tongue brings healing).

Resources:

- Changelogs: https://keepachangelog.com/

Task 4: Wind/Wave Roses QA

Subtask 4.1 — Percentile checks on bin counts

Summary:
Detect anomalies in directional histograms.

Detailed Work:
Compute distribution stats per hour/day. Flag if any bin > X percentile unexpectedly or if too many zeros/calms. Emit QA summary with counts and flags. Store per-run QA in DB.

Faith Integration:
Seek outliers with humility—they may signal pain points or truth.

Resources:

- SciPy stats: https://docs.scipy.org/doc/scipy/reference/stats.html

Subtask 4.2 — Wrap-around integrity (0/360)

Summary:
No gaps or double-counts.

Detailed Work:
Unit tests verify that near-0° and near-360° readings land in correct adjacent bins. Add a combined boundary bin check. Validate sum(bins)==N.

Faith Integration:
Edges matter; tend the margins.

Resources:

- Circular statistics: https://en.wikipedia.org/wiki/Circular_statistics

Subtask 4.3 — Visual QA exports

Summary:
Generate plots for manual review.

Detailed Work:
Create a qa_reports/ output with roses overlaid with expected shapes for a golden day. Export PNG/SVG with metadata footer (station, window, generator version). Link these in CI artifacts.

Faith Integration:
Make the vision plain (Hab. 2:2).

Resources:

- Matplotlib polar charts: https://matplotlib.org/stable/gallery/pie_and_polar_charts/polar_bar.html

Task 5: /status Freshness Monitor

Subtask 5.1 — Track last_etl_run & last_obs_ts

Summary:
Persist freshness indicators.

Detailed Work:
Add columns or a small system_status table updated at the end of ETL. Store per-station last_obs_ts. Ensure clock source is UTC. Provide simple SQL to inspect in psql.

Faith Integration:
Know your state; speak truth about it.

Resources:

- Postgres now()/timezones: https://www.postgresql.org/docs/current/functions-datetime.html

Subtask 5.2 — /api/status endpoint

Summary:
Expose health for dashboards/alerts.

Detailed Work:
Return JSON: last_etl_run, stations_stale_count, stale_threshold, by_station sample. Include a human message (“All fresh” or “3 stations stale >3h”). Add HTTP 200/503 based on thresholds to allow external monitors.

Faith Integration:
Let your light (status) shine before others—plain and honest.

Resources:

- Health endpoint patterns: https://microservices.io/patterns/observability/health-check-api.html

Subtask 5.3 — Alerting on staleness

Summary:
Notify when data lags.

Detailed Work:
Add a tiny notifier (email/webhook) triggered when last_etl_run or last_obs_ts exceed thresholds. Rate-limit alerts and include clear remediation steps in the message. Log all alerts for audit.

Faith Integration:
Watchmen on the wall (Ezek. 33) — alert to protect.

Resources:

- Simple mail/webhook with Python: https://requests.readthedocs.io/

Subtask 5.4 — Frontend status widget

Summary:
Surface freshness to users.

Detailed Work:
Create a small banner/card in the UI showing “Data Fresh as of …” with color states (green/yellow/red). Link to /results or a status page for details. Cache client-side for a minute.

Faith Integration:
Transparency invites trust and patience.

Resources:

- UX status patterns: https://www.nngroup.com/articles/status-messages/